Client Call — Bright Solutions Onboarding

Date: 18 June 2025

Participants: Vikram (Account Manager), James (Client CTO), Lisa (Client PM)

James requested custom SSO integration before go-live — Vikram to check with dev team by June 22.

Lisa needs a training session for 15 users before July 5. Vikram to coordinate and send calendar invite.

Revised pricing quote for premium tier — Vikram to send by EOD Friday.

James raised data residency concern — must be India region only. Vikram to confirm with infra team by June 21.

Go-live date set for July 15, dependent on SSO completion.

Lisa to share list of 15 users needing system access by June 25.

Next call scheduled: June 27, 3pm.